Real-Time Data Streaming Platform

Agile and DevOps Project Documentation

Student: Evans Ankomah

Date: 2026-03-05

Repository: https://github.com/nana-evansankomah/Agile-and-Devops-Lab

------------------------------------------------------------

# 1. Executive Summary

This report documents the end-to-end delivery of a real-time cryptocurrency data platform using an Agile sprint model and DevOps engineering practices. The project was executed in three phases: Sprint 0 (planning), Sprint 1 (initial delivery), and Sprint 2 (improvement and monitoring).

Product domain: Real-time cryptocurrency ingestion, processing, and dashboard visualization.

Delivery model: One planning sprint and two execution sprints.

DevOps focus: CI/CD automation, test integration, and operational monitoring.

# 2. Project Scope and Vision (Sprint 0)

Sprint 0 established the product vision, backlog, estimation, Definition of Done, and Sprint 1 planning baseline.

## 2.1 Product Vision

Build a resilient real-time data streaming platform that ingests live cryptocurrency market data, performs validation and transformation, and presents results through a clear dashboard with measurable operational quality.

## 2.2 Backlog Summary

The product backlog includes 7 user stories:

Data Stream Ingestion

Data Transformation and Validation

Basic Dashboard Display

Data Quality Monitoring and Alerts

Automated Testing Framework

CI/CD Pipeline Setup

Monitoring and Logging

Backlog items include acceptance criteria, priority, and story point estimates.

## 2.3 Definition of Done

Code quality and maintainability standards met.

Tests implemented and passing.

Documentation updated.

CI/CD pipeline execution successful.

Feature behavior verified against acceptance criteria.

------------------------------------------------------------

# 3. Sprint 1 Plan and Delivery

## 3.1 Sprint 1 Plan

Sprint Goal: Deliver a working real-time data pipeline with a basic dashboard and CI/CD automation.

Planned scope: 21 story points.

Story 1: Data Stream Ingestion (8 points)

Story 3: Basic Dashboard Display (5 points)

Story 6: CI/CD Pipeline Setup (8 points)

## 3.2 Sprint 1 Outcomes

Sprint 1 delivered all planned stories.

Stories completed: 3 of 3.

Story points completed: 21 of 21.

Commit discipline: 8 meaningful commits.

Testing target met: >70% coverage.

CI/CD pipeline established and running.

## 3.3 Sprint 1 Retrospective Highlights

Strengths: clear user stories, iterative commits, and fast CI feedback.

Improvements identified: test organization, API response consistency, and error-handling reuse.

Process decisions for Sprint 2 were documented and actioned.

------------------------------------------------------------

# 4. Sprint 2 Plan and Delivery

## 4.1 Sprint 2 Plan

Sprint 2 incorporated Sprint 1 retrospective feedback.

Story 4: Data Quality Monitoring and Alerts

Story 5: Enhanced Integration Testing

Story 7: Advanced Monitoring and Logging

Process improvements from Sprint 1 retrospective

## 4.2 Sprint 2 Outcomes

Stories completed: 3 of 3 (Stories 4, 5, and 7).

Commit discipline improved: 12 meaningful commits.

Test suite growth: 61 total tests with reported full pass in sprint evidence.

Monitoring capabilities delivered: metrics tracking, health endpoints, and logging.

Quality monitoring delivered: quality scoring, null/duplicate detection, and alerts.

## 4.3 Sprint 2 Retrospective Highlights

Retrospective-driven improvements were implemented.

Architecture scaled effectively from Sprint 1 foundation.

Future priorities identified: API specification, performance testing, and security hardening.

------------------------------------------------------------

# 5. DevOps Implementation

GitHub Actions workflows configured for CI/CD and smoke checks.

Automated test execution integrated in pipelines.

Coverage reporting and build verification steps configured.

Operational logging and monitoring integrated in the backend.

# 6. Testing and Quality Evidence

Test modules include ingestion, transformation, integration, monitoring, and quality monitoring.

Pipeline evidence captures both early failures and later successful workflow runs.

Dashboard evidence confirms functional UI for overview, data quality, details, and charts.

------------------------------------------------------------

# 7. Screenshot Evidence

The following screenshots are included as visual evidence of CI/CD history, test execution, and functional application behavior.

Figure 1: Early CI/CD workflow failures.

Figure 2: Workflow runs showing successful executions (top view).

Figure 3: Workflow runs showing successful executions (bottom view).

Figure 4: Example failed CI run for Sprint 1 docs commit.

Figure 5: Example failed CI pipeline run details.

Figure 6: Pytest run with coverage output in CI.

Figure 7: Pytest short output run in CI.

Figure 8: Dashboard tab interface (partial view).

Figure 9: Data Quality tab showing active alerts.

Figure 10: Details tab with cryptocurrency pricing table.

Figure 11: Test folder/module structure.

Figure 12: Quality metric cards by cryptocurrency.

Figure 13: Details tab alternative snapshot.

Figure 14: Dashboard summary with KPI cards and charts.

Figure 15: 24-hour price change chart.

------------------------------------------------------------

# 8. Deliverables Checklist

Backlog, sprint plans, and Definition of Done documented.

Sprint 1 and Sprint 2 execution reports documented.

Sprint 1 and Sprint 2 retrospectives documented.

CI/CD workflow files and evidence captured.

Testing assets and screenshots organized in docs/screenshots.

# 9. Conclusion

The project demonstrates structured Agile execution, incremental delivery, and practical DevOps implementation. Sprint outcomes and retrospective feedback show a clear progression in engineering discipline, automation maturity, and product quality over time.